Sprint 2 Report

Marine Plastics Monitor

Marine Plastics Team

3/3/2018

# Actions to Stop Doing

* We need to make sure we acknowledge what we are doing to avoid people doing similar tasks and getting merge conflicts.
* We need to stop procrastinating and focus giving ourselves hard deadlines for our tasks.

# Actions to Start Doing

* Give ourselves hard deadlines for each task and member, so we aren’t inclined to procrastinate as much.

# Actions to Keep Doing

* Have more group coding sessions
* Check in as much as possible with David and Kevin, so we know we are on track.

# Work Completed/Not Completed

**Completed:**

* User Story 1: As a member of Clean Oceans I want to be able to enter data regarding a clean up no matter how little the clean up information is
* User Story 2: As a member of Clean Oceans I want to be able to view all of my submissions
* User Story 3: As a member I want to login using Auth0 authentication and then post the data to the database

# Work Completion Rate

**User Stories Completed:** 3

**Total Ideal Working Hours Completed:** 77

**Sprint Length:** 21 days

**Stories per Day:** 0.14

**Ideal Work Hours per Day:** 3.66

**Final Burnup Chart:**

