Sprint 3 Report

Marine Plastics Monitor

Marine Plastics Team

3/17/2018

# Actions to Stop Doing

* We need to confirm our architecture and not switch anymore.

# Actions to Start Doing

* We need to merge more often so we can have a master with all the implementations that work
* We need to communicate more since it’s getting towards a hectic time
* We should start commenting any code we write, so everyone can understand what is going on

# Actions to Keep Doing

* Keep having the group coding sessions
* Keep staying on schedule with our scrum meetings

# Work Completed/Not Completed

**Not Completed:**

* User Story 1: As a member of Clean Oceans I want to view the posted data on a map to have easy viewability of my necessary information.
* User Story 2: As a member of Clean Oceans I want to be able to filter the data by different areas so I can view the data clearly.

# Work Completion Rate

**User Stories Completed:** 0


**Total Ideal Working Hours Completed:** 11

**Sprint Length:** 13 days

**Stories per Day:** 11.27

**Ideal Work Hours per Day:** 0.84

**Final Burnup Chart:**

****